Week 10 Progress Report
Supplier Risk Decision Support System
Course: Masters Research Project (AA-5960-02)
Date: 27 October 2026
Team Members: Ndongesit Bassey and Dawood Basheer Mohammed

Project purpose
This human-in-the-loop research prototype supports weekly healthcare procurement review using synthetic supplier, purchase-order, inventory, and demand data. Its intended decision-maker is a supply or inventory manager. It is not validated for real-world clinical or procurement decisions.

Key performance indicators

| KPI | Definition | Decision relevance |
| --- | --- | --- |
| Late-delivery risk | Model-estimated likelihood of delivery after promised date | Prioritize supplier follow-up and risk review |
| Incremental shortage units | Additional unmet demand under delayed receipt compared with on-time baseline | Assess potential service-continuity exposure |
| Direct emergency premium | Model-estimated additional emergency procurement premium under delay | Assess possible financial exposure and mitigation |

Predictive modeling and independent evaluation
Three models are trained and frozen: KPI 1 random forest classifier (independent test ROC-AUC 0.608, uncalibrated); KPI 2 random forest regressor (MAE 1.6366 shortage units); and KPI 3 histogram gradient boosting regressor (MAE 38.06 currency units). The separate chained premium calculation, predicted shortage multiplied by known unit-price premium, achieved MAE 19.33 and must not be confused with the trained direct-premium model.

Approved predictors and model selection are documented in the following section. Validation comparisons are distinct from the independent-test results above.

Predictor selection and algorithm rationale
KPI 1 — Late delivery (9 predictors). Order_Quantity, Planned_Lead_Days, and Days_To_Promise describe order size and delivery timing; Supplier_Completed_90d, Supplier_Late_Rate_90d, and Supplier_History_Missing describe recent supplier history and its availability; Supplier_Type, Item_Category, and Review_Month capture procurement context and potential seasonal differences. Identifiers, actual delivery outcomes, downstream management decisions, and predicted scores were excluded from training. Logistic regression provided an interpretable benchmark; random forest was selected because it improved validation ROC-AUC (0.6201 vs 0.6079), average precision (0.3300 vs 0.3126), Brier score (0.1727 vs 0.1744), and log loss (0.5259 vs 0.5306). These are validation, not test, metrics.

KPI 2 — Incremental shortage (14 predictors). Order_Quantity, Planned_Lead_Days, Days_To_Promise, Supplier_Type, Item_Category, Item_Criticality, Review_Month, Delay_Scenario_Days, Available_Inventory_at_review, Safety_Stock_Level_at_review, Demand_SMA_30d, Supplier_Completed_90d, Supplier_Late_Rate_90d, and Supplier_History_Missing jointly represent order timing, delay duration, inventory buffer, recent demand, item importance, and supplier context. Random forest regression was selected on validation MAE (1.5768 units), ahead of histogram gradient boosting (1.9977), zero baseline (7.0180), and mean baseline (13.9609).

KPI 3 — Direct emergency premium (17 predictors). The 14 KPI 2 predictors are retained, with Normal_Unit_Cost, Emergency_Unit_Cost, and Unit_Cost_Premium added to represent financial exposure. Histogram gradient boosting was selected on validation MAE (46.6384 currency units), ahead of random forest (48.3417), zero baseline (102.9633), and mean baseline (199.6177). The separately reported chained calculation multiplies predicted KPI 2 shortage by known unit-cost premium; it is not the direct KPI 3 model.

Feature selection and leakage controls. The W10.2A manifest specifies approved feature allowlists and excludes identifiers, actual delivery dates, simulated outcome fields, stockout outcomes, management flags, and precomputed predicted probabilities. Models use chronological train/validation/test partitions with purchase-order embargo across windows. Predictor relevance is an operational rationale, not proof of causal effects or independently measured feature contribution. The regression targets are retrospective synthetic scenario-surrogate outcomes, not observed future events.

Evidence: model_lock_manifest.json; model_validation_report.json; model_selection_analysis.json; w10_2a_manifest.json; w10_2b_validation_report.json. Validation comparisons are based on 2B/2C reports; independent-test metrics are reported separately.

Application functionality
The nine screens support weekly risk review; PO/supplier detail; stored scenario comparison; management screening; predictive ranking; interactive what-if prediction for all three models; validation and explainability evidence; an integrated decision dashboard; and final human-controlled decision recording. Global permutation importance and sampled reference-based local contributions are distinguished. Each what-if run displays selected inputs, baseline and updated predictions, difference, practical implications, and limitations. Hypothetical results do not automatically change decisions.

Verification evidence
Owner-reported W10.4B functional acceptance: FT-38–FT-49, 12/12 PASS. Local W10.4C automated report: 17 PASS, 0 FAIL, 3 NOT_EVALUATED, including 16 passing unit tests and four matching database/model SHA-256 hashes. The W10.5 staged-release static checker subsequently reported 29 PASS, 0 FAIL. The owner confirmed successful browser retests of Screen 5 ranking, Screen 6 KPI 1 what-if, and Screen 8 on-demand explanation after restoring two required release files. A later cleanliness scan returned no local decision database, Python cache, or virtual-environment files.

Limitations and remaining release checks
KPI 1 has modest discrimination and uncalibrated probabilities. Simulator-derived regression targets do not establish real-world generalizability. Feature contributions and what-if predictions are noncausal; explanation results depend on reference choice and correlated predictors. Earlier limitations concerning receipt attribution/timing, feature provenance, and uncertainty coverage remain.